- This is Schedule 8.1 to the agreement between The Highland Council and Wipro Holdings (UK) Limited dated 14 September 2016

SCHEDULE 8.1: GOVERNANCE

- Definitions

- In this schedule, the following definitions shall apply:

- "Board Member" means the initial persons appointed by the Authority and Supplier to the Boards as set out in annex ANNEX 1:  to schedule 8.1 (Governance) and any replacements from time to time agreed by the Parties in accordance with paragraph 3.3 of schedule 8.1 (Governance);

- "Boards" means the ICT Contract Board, Service Management Board, , Technical Assurance Group and Contract Change Management Group and Technical Change Advisory Board,  and  and "Board" shall mean any of them;

- "ICT Contract Board" means the body described in paragraph 4 of schedule 8.1 (Governance);

- "Programme Managers" means the individuals appointed as such by the Authority and the Supplier in accordance with paragraph 2.1 of schedule 8.1 (Governance); and

- "Service Management Board" means the body described in paragraph 4 of schedule 8.1 (Governance); and

- "Technical Assurance Group" means the body described in paragraph 6 of schedule 8.1 (Governance);

- “Contract Change Management Group” means the body described in paragraph 9 of schedule 8.1 (Governance);

- "Technical Change Advisory Board" means the body described in paragraph 7 of schedule 8.1 (Governance).

- Management of the Services

  - The Supplier and the Authority shall each appoint a programme manager or programme managers for the purposes of this Agreement through whom the Services shall be managed at a day-to-day level.

  - Both Parties shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Agreement can be fully realised.

- Boards

- Establishment and structure of the Boards

  - The Boards shall be established by the Authority for the purposes of this Agreement on which both the Supplier and the Authority shall be represented.

  - In relation to each Board, the:

    - Authority Board Members;

    - Supplier Board Members;

    - frequency that the Board shall meet (unless otherwise agreed between the Parties);

    - location of the Board's meetings; and

    - planned start date by which the Board shall be established,

- shall be as set out in annex ANNEX 1: .

  - In the event that either Party wishes to replace any of its appointed Board Members, that Party shall notify the other in writing of the proposed change for agreement by the other Party (such agreement not to be unreasonably withheld or delayed).  Notwithstanding the foregoing it is intended that each Authority Board Member has at all times a counterpart Supplier Board Member of equivalent seniority and expertise.

- Board meetings

  - Each Party shall ensure that its Board Members shall make all reasonable efforts to attend Board meetings at which that Board Member's attendance is required.  If any Board Member is not able to attend a Board meeting, that person shall use all reasonable endeavours to ensure that:

    - a delegate attends the relevant Board meeting in his/her place who (wherever possible) is properly briefed and prepared; and

    - that he/she is debriefed by such delegate after the Board Meeting.

  - A chairperson shall be appointed by the Authority for each Board as identified in annex ANNEX 1: .  The chairperson shall be responsible for:

    - scheduling Board meetings;

    - setting the agenda for Board meetings and circulating to all attendees in advance of such meeting; and

    - chairing the Board meetings.

  - The Supplier will be responsible for:

    - monitoring and reporting on the progress of any follow up tasks and activities agreed to be carried out following Board meetings;

    - ensuring that minutes for Board meetings are recorded and disseminated electronically to the appropriate persons and to all Board meeting participants within seven (7) Working Days after the Board meeting; and

    - facilitating the process or procedure by which any decision agreed at any Board meeting is given effect in the appropriate manner.

  - Board meetings shall be quorate as long as at least two (2) representatives from each Party are present.

  - The Parties shall ensure, as far as reasonably practicable, that all Boards shall as soon as reasonably practicable resolve the issues and achieve the objectives placed before them.  Each Party shall endeavour to ensure that Board Members are empowered to make relevant decisions or have access to empowered individuals for decisions to be made to achieve this.

- Role of the ICT Contract Board

  - The ICT Contract Board shall:

    - provide senior level guidance, leadership and strategy for the overall delivery of the Services;

    - be the point of escalation from the Service Management Board; and

    - carry out the specific obligations attributed to it in paragraph 4.2.

  - The ICT Contract Board shall:

    - ensure that this Agreement is operated throughout the Term in a manner which optimises the value for money and operational benefit derived by the Authority and the commercial benefit derived by the Supplier;

    - receive and review reports from the Service Management Board and review reports on technology, service and other developments that offer potential for improving the benefit that either Party is receiving, in particular value for money;

    - determine business strategy and provide guidance on policy matters which may impact on the implementation of the Services or on any Optional Services; and

    - authorise the commissioning and initiation of, and assess opportunities for, Optional Services; and

    - provide guidance and authorisation to the Service Management Board on relevant Changes.

    - promote innovation and development of new business ideas in order to meet the Authority’s requirements and efficiency targets within contractual scope and scale possibilities;

    - review significant issues requiring decision and resolution for Community Benefits and the progress against the Community Benefits Plan;

    - receive reports from the Supplier on matters such as issues relating to delivery of Community Benefits programme;

    - review the Community Benefits programme performance, co-ordination of individual projects and any integration issues.

    - receive and review reports from the Contract Change Management Group and in this capacity shall:

      - approve or reject (close) all proposed Contract Changes which must be approved

- monitor and review the cumulative effect of all Changes on an ongoing basis.

- Role of the Service Management Board

- The Service Management Board shall be responsible for:

  - the executive management of the Services and shall in this capacity:

    - be accountable to the ICT Contract Board for comprehensive oversight of the Services and for the senior management of the operational relationship between the Parties;

    - report to the ICT Contract Board on significant issues requiring decision and resolution by the ICT Contract Board and on progress against the high level Implementation Plan;

    - receive reports from the Programme Managers on matters such as issues relating to delivery of existing Services and performance against Performance Indicators, progress against the Implementation Plan and possible future developments;

    - review and report to the ICT Contract Board on service management, co-ordination of individual projects and any integration issues;

    - deal with the prioritisation of resources and review the appointment of project managers for individual projects on behalf of the Parties;

    - consider and resolve Disputes (including Disputes as to the cause of a Delay or the performance of the Services) in the first instance and if necessary escalate the Dispute to the ICT Contract Board; and

    - develop operational/supplier relationship and develop and propose the relationship development strategy and ensure the implementation of the same; and

  - the identification and management of risks relating to the performance of the Services and in this capacity shall:

    - provide assurance to the ICT Contract Board that risks are being effectively managed across the Services, including reporting the 'top 5' risks to the Contract Board on a monthly basis;

    - identify the risks to be reported to the ICT Contract Board via the regular risk reports;

    - accept or reject new risks proposed for inclusion in the Risk Register;

    - ratify or refuse requests to close risks on the Risk Register; and

    - identify risks relating to or arising out of the performance of the Services and provisional owners of these risks.

- Role of the Technical Assurance Group

  - The Technical Assurance Group shall be accountable to the Service Management Board for oversight of the technology used in the Supplier Solution and ensuring that technological choices are made to maximise the long term value of the Supplier Solution as a business asset of the Authority.

  - The Technical Assurance Group shall:

    - ensure compliance with the Standards;

    - grant dispensations for variations from such compliance where appropriate;

    - assure the coherence and consistency of the systems architecture for the Supplier Solution;

    - monitor developments in new technology and reporting on their potential benefit to the Services;

    - provide advice, guidance and information on technical issues;

    - assure that the technical architecture of the Supplier Solution is aligned to the Service Requirements and has sufficient flexibility to cope with future requirements of the Authority;

    - review and  make recommendations to the Service Management Board  in respect of:

      - proposed technical changes which require a Contract Change;

      - proposed Contract Changes which require technical changes.

- Role of the Technical Change Advisory Board

  - The Technical Change Advisory Board shall be responsible for oversight of the day to day technical issues arising in the course of the provision of the Services and shall:

    - review and approve or reject all proposals for technical changes which are Operational Changes;

    - monitor and review implementation of all technical changes (whether Operational Changes or Contract Changes).

  - As required and notified by the Authority in advance, a meeting of the Technical Change Advisory Board may be held as a joint technical change advisory board meeting with attendees from Other Suppliers. The role of the joint technical change advisory board meetings will be to:

    - facilitate cooperation with Other Suppliers and provide reasonable information, advice and assistance in connection with the Services to Other Suppliers to enable:

      - the Supplier to create and maintain technical or organisational interfaces with the services provided to the Authority by Other Suppliers;

      - Other Suppliers to create and maintain technical or organisational interfaces with the Services;

      - planning, implementation, monitoring and review of inter-dependent activities to be carried out by the Supplier, the Authority and one or more Other Suppliers;

      - fault diagnosis and incident resolution;

      - review and consideration of the impact of:

        - proposed technical changes under this Agreement on Other Suppliers;

        - proposed technical changes under the agreements between the Authority and the Other Suppliers on the Supplier's provision of the Services under this Agreement.

- Role of the Contract Change Management Group

- 9.1	The Contract Change Management Group shall be responsible for the management of Contract Change and in this capacity shall:

    - specify for different categories of Changes (other than technical Changes which are Operational Changes which shall be the responsibility of the Technical Change Advisory Board pursuant to paragraph 7.1.1) the authorised personnel of the Supplier and the Authority (in the case of the Authority in accordance with the requirements of the Authority's applicable standing orders) who will:

      - analyse and record the impact of such Change Requests, specifically whether the proposed Change:

        - has an impact on other areas or aspects of this Agreement and/or other documentation relating to the Services;

        - has an impact on the ability of the Authority to meet its agreed business needs within agreed time-scales;

        - will raise any risks or issues relating to the proposed Change;

        - will provide value for money in consideration of any changes to the Financial Model, future Charges and/or Performance Indicators and Target Performance Levels; and

      - approve or reject (close) all proposed Changes;

    - specify categories of proposed Contract Changes which must be approved by the ICT Contract Board;

    - seek guidance and recommendations from the Technical Assurance Group as required;

    - escalate Contract Changes which will have a significant impact on the Services to the ICT Contract Board;

    - provide recommendations, seek guidance and authorisation from the ICT Contract Board as required; and

    - record monitor and review the cumulative effect of all Changes on an ongoing basis.

- Contract management mechanisms

  - Both Parties shall pro-actively manage risks attributed to them under the terms of this Agreement.

  - The Supplier shall develop, operate, maintain and amend, as agreed with the Authority, processes for:

    - the identification and management of risks;

    - the identification and management of issues; and

    - monitoring and controlling project plans.

  - The Risk Register shall be updated by the Supplier and submitted for review by the Service Management Board.

- Annual review

  - An annual review meeting shall be held throughout the Term on a date to be agreed between the Parties.

  - The meetings shall be attended by the [insert role] of the Supplier and the Deputy Chief Executive of the Authority and any other persons considered by the Authority necessary for the review.

- BOARDs REPRESENTATION AND STRUCTURE

ICT Contract Board Representation and Structure

| Authority members of ICT Contract Board | Depute Chief Executive, Chairperson Director of Finance, Director of Development and Infrastructure, Head of Digital Transformation, Head of Resources C&L, Performance and Building Maintenance Manager, TSP Programme Manager, ICT Operations Manager, Procurement Manager |
| --- | --- |
| Supplier members of ICT Contract Board | To be confirmed when the Supplier is in place |
| Start date for ICT Contract Board meetings | Effective Date |
| Frequency of ICT Contract Board meetings | Quarterly |
| Location of ICT Contract Board meetings | Inverness |

Service Management Board Representation and Structure

| Authority Members of Service Management Board | ICT Operations Manager, Chairperson ICT Strategy and Engagement Manager, ICT Service and Performance Manager, ICT Performance and Contracts Manager, Procurement Manager, Technical Design Architect |
| --- | --- |
| Supplier Members of Service Management Board | To be confirmed when the Supplier is in place |
| Start Date for Service Management Board meetings | Effective Date |
| Frequency of Service and Risk Management Board meetings | Monthly |
| Location of Service and Risk Management Board meetings | Inverness |

Technical Assurance Group Representation and Structure

| Authority Members of Technical Assurance Group | ICT Technical Design Architect, Chairperson Authority Subject Matter Experts and Project Managers (as appropriate) |
| --- | --- |
| Supplier Members of Technical Assurance Group | To be confirmed when the Supplier is in place |
| Start Date for Technical Assurance Group meetings | Effective Date |
| Frequency of Technical Assurance Group meetings | Monthly |
| Location of Technical Assurance Group meetings | Inverness |

Technical Change Advisory Board Representation and Structure

| Authority Members of Technical Change Advisory Board | ICT Infrastructure and Integration Manager and Technical Design Architect. When required the ICT Security and Testing Officer, ICT Communications Officer(s) and/or any other Officer within ICT Services |
| --- | --- |
| Supplier Members of Technical Change Advisory Board | To be confirmed when the Supplier is in place |
| Other attendees of Technical Change Advisory Board | Attendees from Other Suppliers as required for joint technical change advisory board meetings |
| Start Date for Technical Change Advisory Board meetings | Effective Date |
| Frequency of Technical Change Advisory Board meetings | Weekly |
| Location of Technical Change Advisory Board meetings | Inverness |

Contract Change Management Group

| Authority Members of Contract Change Management Group | ICT Services, Procurement, Legal and Finance |
| --- | --- |
| Supplier Members of Contract Change Management Group | To be confirmed when the Supplier is in place |
| Other attendees | Attendees from other Services as required |
| Start Date for Contract Change Control Process | Effective Date |
| Frequency of Contract Change Control Process | Weekly |
| Location of Contract Change Control Process | Inverness |