North Highland Vision: Action Plan v1 – June 2011

This action plan deals primarily with land use planning issues and complements or takes forward, rather than duplicates, other strands of work being carried out by the Council and other agencies relating to development of the marine renewable energy resource in North Highland. It is making a practical contribution towards ensuring a coordinated planning approach to the delivery of on-shore development for the marine renewables industry in North Highland.

10 key action points are set out below. The aim of the action plan is to provide a clear framework for delivery by showing timescales, who will drive forward pieces of work and other partners involved; however it does not attempt to list everyone that could ultimately be involved such as Nuclear Decommissioning Authority (NDA), Dounreay Site Restoration Ltd (DSRL), Skills Development Scotland, Caithness Chamber of Commerce and the North Highland Initiative. The Council will seek agreement from partners that they will contribute to delivery of the actions.

The Council intends to finalise this Action Plan by working with partner organisations including Caithness and North Sutherland Regeneration Partnership to ensure that the proposals fit well with their work streams and working arrangements.

Key:

THC 			The Highland Council

HIE 			Highlands & Islands Enterprise

OIC			Orkney Islands Council

Key Agencies 	Scottish Natural Heritage, Scottish Environment Protection Agency, Transport Scotland, Historic Scotland

CNSRP		Caithness & North Sutherland Regeneration Partnership

NDA    			Nuclear Decommissioning Authority

DSRL			Dounreay Site Restoration Ltd

|  | Action | Timescale | Description | Lead Agency | Other Partners |
| --- | --- | --- | --- | --- | --- |
| 1 | Business and industrial land audit | Summer 2011 | Update and Review the Caithness and North Sutherland Business and Industrial Land Audit for 2011. | THC | HIE |
| 2 | Call for Sites | Summer/Autumn 2011 | Carry out a “Call for sites” exercise for business and industrial sites which will be capable of supporting the development of marine renewables and take forward through preparation of Supplementary Guidance. | THC | HIE Renewables industry Landowners Key Agencies |
| 3 | Enterprise Zones | Summer 2011 onwards | Work closely with Scottish Government on the implementation of a marine-renewable related Enterprise Zone in Caithness (or as part of a Highland-wide Renewables Zone). | HIE | THC Scottish Government CNSRP NDA DSRL |
| 4 | Delivering Development | 2011/2012 | Continued use and promotion of the pre-application advice service. Efficient determination of planning applications through the use of Processing Agreements and agreed timelines for delivery. Investigate opportunities for joint working arrangements with Orkney Islands Council/ sharing of expertise and resources. Implement the protocol for handling planning applications for small businesses. Pursue broadband provision to support economic growth | THC | Key Agencies OIC Developers CNSRP NDA DSRL |
| 5 | Siting and Design Guidance | 2012 | Draft Supplementary Guidance to address the location, siting and design considerations of the onshore requirements related to marine renewable energy developments. Pursue potential for joint working with Orkney Islands Council on broad siting and design principles. | THC | HIE OIC Key Agencies |
| 6 | Masterplan for Scrabster/ Thurso West | 2011/2012 | Provide an updated development framework for Scrabster and West Thurso, taking into account recent development and infrastructure constraints. | THC | HIE Landowners Scrabster Harbour Trust Key Agencies |
| 7 | Masterplan for Wick Harbour and Lower Pulteneytown | 2011/2012 | Provide an updated development framework for Wick Harbour and Lower Pulteneytown, taking into account recent development, regeneration opportunities and infrastructure constraints. | THC | HIE Key Agencies Landowners Wick Harbour Authority |
| 8 | Community Benefit | 2011/2012 | Deliver Community Benefits from marine renewables for North Highland in line with Highland Council community benefit policy. | THC | Developers |
| 9 | Housing Demand Assessment | 2012 | An audit of projected housing needs to meet demand from marine energy, offshore wind and grid upgrades to include analysis of the type and tenure required and location preference. | THC | HIE |
| 10 | Promotion of Caithness and North Sutherland | Ongoing | Targeted marketing to support potential investment in the energy sector. | HIE | THC Caithness Chamber of Commerce CNSRP |