|  |  |  |
| --- | --- | --- |
| I,E&EThe Highland CouncilSite Supervision Team | **OUTAGE 2** **WEEKLY PROGRESS REPORT** | **ColourLogo** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** | **Uig Harbour Redevelopment** | **Project No:** | **YEHAH0001** |
| **Contractor:** | **RJ McLeod (Contractors) Ltd** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week No:** | 8 of 8 | **Week Ending:** | 22/12/2023 |
| **Contract Period:** | Outage 2 | **Planned Completion Date:** | 20/12/2023 |
| * Installation of additional bollard to roundhead and berthing structure following issues raised during previous berthing trial

NOTE: Berthing trial carried out successfully on Wednesday 20th December following installation of additional bollards. CALMAC have confirmed that ferry services will resume at Uig from Friday 22nd December. No further outage progress reports will be issued. |
| **Photographs:** |
|  |
| MV Hebrides Berthing Trials |
|  |
| MV Hebrides Berthing Trials |

|  |  |  |
| --- | --- | --- |
| Copied to: | The Highland Council Website |  |