## Slide 1: Nairn Academy
Stakeholder Group Meeting No. 2
Project Update
7 October 2021
Robert Campbell, Estate Strategy Manager

## Slide 2: Recent Progress
Resurfacing of synthetic pitch completed.
Visits to new schools in Moray postponed.
“Tots and Teens” – a call was held last month with officials from East Ayrshire and East Lothian Councils.
“Project Launch” meeting held with Balfour Beatty and Council project teams.
Dialogue with colleagues in Planning on future housing developments and proposed amendments to Inner Moray Firth Local Development Plan.
Review of school roll forecasts and future expansion strategy based on the above.
Notes: Think back to income and expenditure slides…..

## Slide 3: Project Stages - Briefing
The RIBA Plan of Work organises the process of briefing, designing, delivering, maintaining, operating and using a building into eight stages.
Stage 0: Strategic Definition
Main Activities: Prepare Client Requirements; Develop Business Case
Key Outcome: Obtain Approval to Proceed
Stage 1: Preparation and Briefing
Main Activities: Design Masterplan; Site Surveys; Procurement Strategy; Initial Planning Advice
Key Outcomes: Confirm Scope, Budget and Programme
Notes: Think back to income and expenditure slides…..

## Slide 4: Project Stages - Design
Stage 2: Concept Design
Main Activities: Develop Design and Specification; Obtain Pre-Application Planning Advice
Key Outcomes: Submit Proposal of Application Notice (12 weeks prior to Planning Application)
Stage 3: Spatial Coordination
Main Activities: Develop Detailed Design and Specification; Public Event for Comment on Proposals
Key Outcomes: Prepare and Submit Planning Application
Stage 4: Technical Design
Main Activities: Complete Technical Design; Market Testing of Work Packages
Key Outcomes: Approval of Planning Application; Financial Close with Contractor
Notes: Think back to income and expenditure slides…..

## Slide 5: Project Stages – Construction/Occupation
Stage 5: Manufacturing and Construction
Carry out Construction Phase Plan; Monitor Progress; Inspect Construction Quality; Commissioning of Building
Stage 6: Handover
Initiate Aftercare; Rectify Defects; Feedback on Performance; Issue Final Certificate (After 1 Year)
Stage 7: Use
Implement Facilities Management; Undertake Post Occupancy Evaluation; Verify Project Outcomes
Notes: Think back to income and expenditure slides…..

## Slide 6: Future Updates
A summary of the following will be provided at future meetings.
Project risks.
Programme summary/key milestones.
Key actions or decisions.
Any highlights or issues.
Notes: Think back to income and expenditure slides…..

## Slide 7: Look Ahead/Next Steps
Further engagement with Balfour Beatty; confirmation of programme and key milestones; visit site with design team; agree timing of site investigations.
Finalisation of briefing information, including ASN and nursery accommodation requirements.
Visits to new schools to be rearranged.
Further discussion on possible inclusion of Public Library.
Develop Maintenance Plan for remaining life of current building.
Upload information to Council website.
Notes: Think back to income and expenditure slides…..